## Slide 1: Fashion-insta Empowering Fashion Shopping
Philip Okoth
January 2026
OpenClassrooms

## Slide 2: ideal customer profile
Person of target – People who shop at fashion-insta.
The Problem:
  Time consuming and difficult to navigate Fashion-Insta large portfolio selection.
The Solution:
  Make navigating Fashion-Insta fashion portfolio easy and enjoyable.
The Vision:
  Fashion-Insta your fashion needs at your finger-tips.

## Slide 3: Executive summary
Project goal tied to Company Vision
Value Proposition
Project Scope: Timeline
Project Cost: Financial, Technical. Legal and Ethical compliance
ROI

## Slide 4: Problem Statement
Shoppers struggle to browse the large fashion catalog, making it difficult to decide what to buy.
Poor customer experience and reduced customer satisfaction ultimately results in lower sales.

## Slide 5: Solution statement
Improve user experience by creating an app where a customer can upload a photo and get digitally curated fashion recommendations based on the photo.

## Slide 6: OBJECTIVES AND EXPECTED BENEFITS
Objective:
  Improve user experience by creating a mobile App with fashion predictability capabilities. This feature will analyze customer’s fashion trends and recommend similar styles based of body shape, color preferences, trends and budget.
Benefits
  Improved user experiences.
  Improved user engagement.
  Increased sales.
  Higher Customer retention.

## Slide 7: Solutions(optional)
Research Problem
Train/test Model
Create App
Deploy App
Monitor App

## Slide 8: Technical REQUIREMENT
Engineering
  Mobile app development frameworks (e.g. Azure,)
  Backend infrastructure for user accounts, product catalog, and order management.
  API integration for payment gateways and third-party services.
Data Team
  Database design for storing user profiles, product information, and transaction history.
  Data analytics for tracking user behavior and app performance. (Azure Analytics)
  Machine learning models for personalized recommendations and fashion trend analysis.
UX
  Intuitive and user-friendly interface design.
  Responsive layouts for various device sizes.
  Acceptability features for inclusive shopping experiences.
Software
  Secure authentication and authorization mechanisms through Azure.
  Reliable cloud hosting and scalability solutions .
  Continuous integration and deployment pipelines for app updates.

## Slide 9: HUMAN requirements
Software Engineers(X1)
  Responsible for developing the mobile app, backend systems, and integrating APIs for payments and third-party services.
Data Analysts/ Scientists(X2)
  Design and manage databases, analyze user behavior, and build machine learning models for personalized recommendations and fashion trend analysis.
Product Managers(X1)
  Oversee project scope, timeline, and ensure alignment with business goals and user needs.
AI/ML Engineers(X2)
  Develop and implement machine learning algorithms for predictability and recommendation features.
UX/UI Engineers(X2)
  Desing intuitive, user-friendly, and accessible interfaces for seamless shopping experience.

## Slide 10: FINANCIAL cost & budget
Development Costs
  Mobile App development $40,000-$80,000
  Backend infrastructure & APIs $20,000-$40,000
  Database design & integration $10,000-$20,000
Data and AI/ML Costs
  Data Analytics setup $5,000-$10,000
  ML model development $15,000-$30,000
UX/UI Design
  User Interface & experience design $10,000-$20,000
  Accessibility & responsive design $5,000-$10,000
Cloud Hosting and Software
  Cloud hosting & scalability $5,000-$10,000
  Security, authentication, and compliance $5,000-$10,000
Testing and Deployment
  QA testing & bug fixing $5,000-$10,000
  Continuous integration & deployment $3,000-$7,000
Human Resources
  Salaries for engineers, data scientists, product managers, UX designers, e.t.c $100,000-$250,000(annual)
Miscellaneous
  Legal & Ethical compliance $3,000-$8,000
  Marketing & launch $10,000-$30,000
Estimated Total Budget $221,000-$520,000

## Slide 11: Return on investment
Through preliminary runs of the app on several platforms, we project that Fashion-Insta will generate:
$300MM in year1
$300MM in year2
$400MM(year 3).
The is a clear pattern in sales and profit growth.

## Slide 13: milestones
Research on App design and requirements
Secure Leadership and Stakeholder buy in.
MVP Demo and Feedback
Final Demo
App Launch

## Slide 14: AGILE Methodology
A project management framework that emphasizes iterative development, collaboration, flexibility and customer feedback allowing teams to adapt to changing requirements and deliver high-quality products efficiently.
The Agile methodology approach breaks projects into smaller manageable phases also known as sprints.
There are three Agile frameworks
  Scrum
  Kanban
  Extreme Programing (XP)

## Slide 15: Agile manifesto
The guiding principles of the agile methodology. Consist of the following four principles
People over Processes
  Individuals and interactions over processes and tools.
  Emphasizes teamwork and collaboration
Working Software over Documentation
  Working product over comprehensive documentation
  Focus on delivering working/functional products over lengthy documentation.
Collaboration over Contracts
  Customer collaboration over contract negotiation
  Close engagement with customer to ensure their requirements and needs are met.
Responding to change over following a Plan
  Responding to change over following a plan
  Allows team to shift/pivot as project requirements change without derailing the project.

## Slide 16: 12 principles of agile methodology
Adopted from geeksforgeeks

## Slide 17: Benefits of agile
Flexibility and adaptability: Agile allows teams to respond to changes in requirements and market conditions swiftly.
Faster Delivery: By working in short cycles, teams can deliver functional increments of the product more frequently.
Enhanced Collaboration: Agile promotes teamwork and communication, leading to better problem-solving and innovation.
Transparency: Agile keeps stakeholders informed at every stage, ensuring clarity and alignment.
Iterative Development: Work is done in small, manageable steps, allowing for regular improvements and quick adjustments.
Customer-Centric: Continuous feedback from customers ensures that the final product aligns with their needs and expectations

## Slide 18: Project backlog

## Slide 19: Risks and mitigation plans
Category | Risk | Mitigation
Technical | Software Bugs & Integration Issues: Problems with code quality, compatibility across devices, and integration with third-party services can lead to crashes, poor performance, or data loss. Platform Compatibility: Apps must be continually updated to remain compatible with new devices and operating systems. | Comprehensive testing (unit, integration, and user acceptance). Use agile methodologies for iterative development and rapid bug fixes. Employ experienced developers and maintain clear documentation.
Security & Privacy | Data Breaches: Mobile apps often handle sensitive user data (personal info, payment details). Insecure data storage, weak encryption, and inadequate authentication can expose users to cyber threats. Regulatory Compliance: Failure to comply with privacy laws (GDPR, CCPA) can result in legal and financial penalties. | Implement robust encryption and secure data transmission protocols. Use strong authentication mechanisms (multi-factor authentication) i.e. Azure Authentication Regularly update security protocols and conduct vulnerability assessments. Ensure compliance with relevant regulations and provide clear privacy policies.
Project Management | Scope Creep: Uncontrolled changes in project scope can lead to delays and budget overruns. Budget Overruns: Poor planning and estimation can cause costs to spiral out of control. | Use a risk assessment matrix to prioritize risks by likelihood and impact. Maintain transparent communication and regular check-ins with stakeholders. Set clear project milestones and monitor progress closely.
Operational | Resource Allocation: Inadequate resources or poor team management can derail development. Communication Problems: Miscommunication within teams or with stakeholders can result in misaligned objectives. | Hold frequent, formal check-ins and sprint reviews. Foster open communication and collaboration among all contributors. Assign technical liaisons for outsourced projects.
Market & Usability | Market Competition: Standing out in a crowded app marketplace requires a unique value proposition and flawless functionality. User Experience: Poor usability or accessibility can lead to low adoption and high abandonment rates. | Conduct market research and user testing to refine features. Continuously gather user feedback and iterate on design. Ensure accessibility standards are met for inclusive user experiences.

## Slide 20: Risks and mitigation plans
1. Technical Risks
    Software Bugs & Integration Issues: Problems with code quality, compatibility across devices, and integration with third-party services (Azure) can lead to crashes, poor performance, or data loss.
    Platform Compatibility: Apps must be continually updated to remain compatible with new devices and operating systems.
Mitigation:
    Comprehensive testing (unit, integration, and user acceptance).
    Use agile methodologies for iterative development and rapid bug fixes.
    Employ experienced developers and maintain clear documentation.
2. Security & Privacy Risks
    Data Breaches: Mobile apps often handle sensitive user data (personal info, payment details). Insecure data storage, weak encryption, and inadequate authentication can expose users to cyber threats.
    Regulatory Compliance: Failure to comply with privacy laws (GDPR, CCPA) can result in legal and financial penalties.
Mitigation:
    Implement robust encryption and secure data transmission protocols.
    Use strong authentication mechanisms (multi-factor authentication example Azure).
    Regularly update security protocols and conduct vulnerability assessments.
    Ensure compliance with relevant regulations and provide clear privacy policies.

## Slide 21: Risks and mitigation plans (cont.)
3. Project Management Risks
    Scope Creep: Uncontrolled changes in project scope can lead to delays and budget overruns.
    Budget Overruns: Poor planning and estimation can cause costs to spiral out of control.
Mitigation:
    Use a risk assessment matrix to prioritize risks by likelihood and impact.
    Maintain transparent communication and regular check-ins with stakeholders.
    Set clear project milestones and monitor progress closely.
4. Operational Risks
    Resource Allocation: Inadequate resources or poor team management can derail development.
    Communication Problems: Miscommunication within teams or with stakeholders can result in misaligned objectives.
Mitigation:
    Hold frequent, formal check-ins and sprint reviews.
    Foster open communication and collaboration among all contributors.
    Assign technical liaisons for outsourced projects.

## Slide 22: Risks and mitigation plans (cont.)
5. Market & Usability Risks
    Market Competition: Standing out in a crowded app marketplace requires a unique value proposition and flawless functionality.
    User Experience: Poor usability or accessibility can lead to low adoption and high abandonment rates.
Mitigation:
    Conduct market research and user testing to refine features.
    Continuously gather user feedback and iterate on design.
    Ensure accessibility standards are met for inclusive user experiences.

## Slide 23: Ethical and Legal issues
Issue | Legal/Ethical | Mitigation
Data Protection and Privacy | Legal: Apps must comply with data protection laws such as GDPR (EU), CCPA (California), and other regional regulations. These laws require explicit user consent, clear privacy policies, and mechanisms for users to access, correct, or delete their data. Ethical: Developers should minimize data collection to only what is necessary, be transparent about data usage, and empower users with control over their personal information. | Use Azure’s built-in security features (encryption, secure authentication). Implement transparent privacy policies and granular permission controls. Regularly audit data practices and update security protocols.
Security Measures | Legal: Failure to protect user data can result in legal penalties, lawsuits, and reputational damage. Azure provides robust security tools, but developers must configure them correctly. Ethical: Developers have a duty to safeguard user data from breaches, unauthorized access, and cyber threats. | Use Azure’s multi-factor authentication, encryption, and secure APIs. Conduct regular vulnerability assessments and penetration testing.
Intellectual Property Rights | Legal: Protecting original content (code, designs, logos) and respecting third-party IP is crucial. Using unlicensed assets or code can lead to infringement lawsuits. Ethical: Always credit and obtain permission for third-party resources. | Register copyrights and trademarks for your app’s unique features. Use only licensed third-party libraries and assets.
Accessibility and Inclusivity | Legal: Many jurisdictions require digital products to be accessible to users with disabilities (e.g., ADA in the US, WCAG guidelines). Ethical: Apps should be designed for diverse users, including those with disabilities and from different cultures. | Use Azure’s accessibility tools and follow WCAG standards. Test app features for usability across a range of abilities and devices.
Transparency and User Consent | Legal: Clear terms of service and end-user license agreements are required to establish legal relationships and responsibilities. Ethical: Users should be informed about how their data is used and have the ability to opt out. | Draft clear, enforceable contracts and terms of service. Provide opt-out options for data collection and targeted advertising.
Compliance with App Store and Platform Policies | Legal: Apps must comply with the guidelines of platforms like Apple App Store and Google Play, as well as Azure’s own terms of service. | Review and adhere to all relevant platform policies before deployment.
Third-Party Integrations | Legal/Ethical: Ensure that all third-party services integrated with Azure also comply with privacy and security standards. | Vet third-party vendors and require compliance with our app’s standards.

## Slide 24: Conclusion
User Empowerment
A well-designed app makes shopping easy and enjoyable, increasing user empowerment and satisfaction.
Enhanced Customer Loyalty
Effortless shopping experiences boost customer loyalty and repeat business for fashion companies.
Competitive Market Success
Focusing on user-friendly features allows fashion companies to thrive in a competitive marketplace.

## Slide 25: App Features for Streamlined Fashion Item Purchasing
User-Friendly Navigation
  Easy navigation helps users browse fashion items quickly and find products effortlessly.
High-Quality Visuals
  High-quality images display fashion items clearly, enhancing users' decision-making process.
Personalized Recommendations
  Personalized suggestions improve user engagement by offering relevant fashion items.
Secure and Efficient Checkout
  Secure payment options and smooth checkout process ensure safe and quick purchases.